Park and Recreation Advisory Board Minutes, August 11, 2009
2

APPROVED

VILLAGE OF LAKE ZURICH

PARK AND RECREATION ADVISORY BOARD

AUGUST 11, 2009
The meeting was called to order at 7:02 p.m.

ROLL CALL:  Present - Chairperson Judi Thode, Board Members Michael Karija, Kevin Koch, Kathy Kozlowski, Jan Papa. Excused – Al Froehde and Teri Pytel.  

Staff  present -  Park and Recreation Director Perkins. 
APPROVAL OF MINUTES: 
MOTION made by Kathy Kozlowski, seconded by Michael Karija, to approve the minutes of the July 14, 2009 Park Advisory Board Special Meeting as submitted.

Voice vote, AYES have it.  MOTION CARRIED. 

PUBLIC APPEARANCES: - None
ITEMS FOR REVIEW/DISCUSSION/APPROVAL:  

Commemorative Clock Location – Donated by Lake Zurich Rotary – Presentation by Rich Politowicz, Lake Zurich Rotary President: 
Rich Politowicz, Lake Zurich Rotary President, presented their plans for the decorative clock they purchased for the Village that is proposed to be installed on the Village-owned property at the southeast corner of Main Street and Old Rand Road. The Rotary Club’s 30th anniversary is on September 27, and if at all possible, they would like it to be installed by then. 

Director Perkins said he and Public Works Director/Engineer Heyden met and developed a concept for the park. Although there are plans to have a fountain installed on that property, the clock could be placed there and moved if necessary. He reviewed the sketch and outlined the plans to have a walkway with pavers, benches, and landscaping. Funding for the pavers will come from the SRA tax levy because they will help make the park accessible. 

Discussion followed on the orientation of the clock and suggestions were made. Judi Thode said since time is short, she would like staff to work with a core group of people to design the layout. She will assemble a group of people including Park and Recreation Advisory Board members, staff, and Rotary Club members to develop the plan and move it forward quickly. Jan Papa will help to estimate costs.  
MOTION made by Judi Thode, seconded by Kevin Koch, to recommend the Board of Trustees allot to the Park and Recreation Department an amount not to exceed $10,000 to go towards the establishment of a park at Old Rand Road and Main Street. 
Voice vote, AYES have it.  MOTION CARRIED. 

2010 Playground Replacements: 

Director Perkins summarized the scope of the playground replacement plan that he implemented and has been following aggressively. He reviewed Table 14: Phasing of Capital Improvements from the Village of Lake Zurich Open Space Master Plan, and listed the playgrounds he recommends replacing. Director Perkins said two –four parks need to be replaced next year, and noted that the discount is greater when more play equipment is purchased. Additionally, Game Time, the playground equipment vendor, has been able to provide excellent prices for quality equipment. He recommends replacing both playgrounds at Manor Park and both playgrounds at Zurites Park. The playgrounds at Wicklow East and West also should be replaced in 2010 or 2011. Kids Kingdom, the playground at Paulus Park, should be replaced within the next couple of years and applying for an OSLAD grant should be considered. 
Michael Karija asked that Director Perkins add a column showing what has been completed and the actual cost versus the projected costs. 

MOTION made by Kathy Kozlowski, seconded by Judi Thode, to recommend the Board of Trustees approve 2010 playground replacements for Manor Park with separate playgrounds for ages 2-5 and 5-12, and separate playgrounds for Zurites Park for ages 2-5 and 5-12, and Wicklow West and East playgrounds. 
Voice vote, AYES have it.  MOTION CARRIED. 

Judi Thode wants to review Whispering Creek and consider how to develop it. She said plans for Kuechmann Park must also be considered. 

OSLAD Park Project Updates (Paulus, Staples, Bristol Trails): 

Director Perkins provided an update on Paulus Park, which is completed. He addressed the water problems experienced on the beach. They will dig up the clay and replace it with sand because they suspect drainage problems. They have been meeting with the contractor regarding Staples Park and expect the issues to be completed soon. 

Bristol Trails park is proceeding well and may be completed in September, which would be one month early. He will proceed with the reimbursement from the State of Illinois when all the projects are completed, paid off, and ready for inspection. 
Playgrounds 2009 Update: 

Director Perkins provided a brief update on the status of the playgrounds. 
Recreation Superintendent Position: 

Director Perkins described the current staffing and explained how they are operating short staffed. He said he needs to address planning issues rather than spending his time performing supervisory duties. The Village Administrator would like to begin exploring options and planning for a community center. Staffing was discussed including the option to use part-time or contractual help staff in supervisory positions.
Leave No Child Inside: 

Judi Thode said she has been attending meetings for this initiative and working on activities. There is a link to Leave No Child Inside from the Village web site. 
ITEMS ATTACHED: 
· Commemorative Clock Information
· Master Plan – Table 14 – Park Capital Improvements
· Advisory Board Update Memo

· Park Improvement Fund Reserves as of 8/5/09

· Bristol Trails Project Construction Observation Report dated 7/16/09
· Bristol Trails Park – Daily Herald Article from 7/22/09
· Bristol Trails Project Change Order #1

· Paulus Park Project Change Order #3

· Staples Park Project Meeting Report – 7/22/09

Director Perkins will review the numbers on the Park Improvement Funds and will include the SRA tax levy funds. 

OTHER ISSUES: 

Lightening Detector – Director Perkins will be discussing the purchase of a detector with the baseball association. 
ADJOURNMENT:

MOTION made by Kathy Kozlowski, seconded by Michael Karija, to adjourn the meeting.

Voice vote, all in favor.  MOTION CARRIED.

The meeting was adjourned at 8:37 p.m.

Submitted by: Janet McKay, Recording Secretary
Approved by: __________________________________ 9/8/09 
